IRDC Committee Meeting

Infrastructure Rehabilitation Development Committee (IRDC)

May 17, 2020 at 3:30 PM

Village of Port Byron

Village Hall, 120 S. Main Street

This is an open meeting, and the public is invited to attend.

AGENDA

- Call to Order – 3:41

- Roll Call/Establishment of quorum – Barb Cray, Lou Dilauro, & Bruce Peterson were present in the gallery.

| X | Wayne Oney |  | Jesse Clark | X | Eric Sikkema |
| --- | --- | --- | --- | --- | --- |
| X | Joshua Bo Mathis |  |  | X | MSA (Jared, Kevin & Scott) |

- Review & Approve Minutes of 3/22– Appoint Recorder for Meeting Minutes

Note that the 4/19 meeting was cancelled.

- Mayor’s Comments – None at the time, just looking to listen in and get up to speed on some projects.

- Public Works Comments – None.

- Project Updates (MSA)

- Hwy. 84 Sidewalk & Water Main Replacement – (ITEP Grant)

  - Communication Plan – The Village wants to minimize the use of Facebook unless it is an urgent announcement.

    - Water shut offs – Door hangers will be used & announcement can also go on Village Website.

    - Weekly Field Reports – Will be sent to the Village Board/Staff & Village will post on Village Website.

    - Discussed tonight’s Public Info Meeting. MSA will provide a brief PowerPoint overview of the project and expectations, then open it up to questions.

  - TIF/Village Funding Commitment Review – Reviewed the overall project budget, TIF commitments, and interim loan that may be required for the project.

  - Utility Relocations & Traffic Control – Discussed current flagging and utility work taking place.  No known issues to date.  MSA is still waiting on a relocation plan and schedule from Mid-American Gas.

- Downtown Streetscape Design

  - Design Layout Discussion – Update for Mayor – Reviewed the conceptual layout and parking chosen by the Downtown Committee with Barb.

- Water System Analysis – MSA is working on updating the water model and will be reviewing recommendations with Public Works in the next few weeks.

- Sanitary Sewer Extensions PER & Unsewered Communities Grant – Once IEPA finalizes the grant agreement, MSA will initiate the preliminary planning efforts.

- Old Business:

- Review Previous Action Items – None.

- Sidewalk Maintenance Program & Ordinance Review/Update – Not discussed.

- Capital Improvement Plan (CIP) & Implementation Review– Reviewed the latest TIF projections and project commitments to inform Barb.

- New Business

- Gallery Comments – None.

- Adjournment – 4:25

Next Meeting: June 21st at 4:00 PM (Tentative)